STYLIST APP

Strategic Build Plan

Version 1.0   •   Confidential

An AI-powered personal stylist that analyses a woman’s unique physical features, colouring, and identity — then helps her discover what to wear, what to buy, and how to look like the best version of herself.

| 01 | STRATEGIC OVERVIEW |
| --- | --- |

## The Core Bet

A freemium AI personal stylist web app for women. The free tier delivers basic body shape and colour guidance. The paid subscription unlocks the full deep analysis — colour season, contrast level, face shape, feature scale, and body proportions — all translated into actionable style rules the user can apply every day.

## Platform Recommendation: Web App First

Given a sub-£10k budget and no existing audience, a web app (not native iOS/Android) is the right first move.

Why web first:

- No App Store fees or review delays

- Significantly cheaper and faster to build

- Shareable via link — critical when building an audience from zero

- Can be wrapped into a native app once traction and budget exist

- Stripe payments work seamlessly without Apple’s 30% cut

Recommended Technology Stack

| Component | Tool | Cost |
| --- | --- | --- |
| Frontend | Next.js (React) | Free |
| Backend / Database | Supabase | Free tier to start |
| Payments | Stripe | % of revenue only |
| AI Engine | OpenAI GPT-4o API | Pay per use (~£30–60/mo early) |
| Hosting | Vercel | Free tier |
| Monthly running cost (MVP) | All combined | £30–80/month |

| 02 | THE BUILD PLAN |
| --- | --- |

## Philosophy: Questionnaire-First, AI-Powered Output

The MVP does not require a camera or computer vision. The analysis is driven by a structured onboarding questionnaire. The AI then processes those inputs and generates the personalised style profile.

Why this approach:

- Faster and cheaper to build

- Easier to validate — you can check if outputs are accurate before launch

- Still genuinely impressive to users if output quality is high

- A solid foundation to layer photo analysis onto later

## Phase 1 — Validate (Weeks 1–6)

Goal: Prove the core value proposition before writing a line of code. Budget: £0–200

What to do:

- Build a ‘Wizard of Oz’ prototype — a Tally form that collects onboarding inputs. You (or a prompt you’ve written) manually generate the style profile and send it via email within 24 hours.

- Get 20–30 women to go through it. Friends, LinkedIn, Reddit communities (r/femalefashionadvice), Facebook style groups.

- Charge £5–10 via a Stripe link to test willingness to pay — free responses are not a signal.

- Measure: Did they read the output? Did they reply? Did they share it? Would they pay monthly?

What you’re testing:

- Is the questionnaire output genuinely valuable?

- Is the AI-generated analysis accurate and trustworthy?

- Is there a real willingness to pay?

Tools needed:

Tally.so (free), Notion or Google Docs, Stripe or PayPal link, ChatGPT or Claude to generate profiles.

## Phase 2 — Build MVP (Weeks 7–18)

Goal: A real, working web app that delivers the full onboarding-to-profile experience. Budget: £4,000–6,500

Free Tier (no account required):

- Basic body shape quiz (5 questions)

- One-page output: body shape name + 3 key rules

- Soft CTA to unlock the full profile

Paid Tier (subscription):

- Full onboarding questionnaire (~15–20 questions covering colouring, contrast, face shape, feature scale, body proportions)

- AI-generated personalised style profile — colour season, recommended palette, clothing shapes, necklines, patterns, scale of accessories, hair colour guidance

- Saved profile they can return to

- Style Rules page — their personal dos and don’ts in plain English

- Basic outfit guidance (mood-board style — curated imagery mapped to their profile)

How to hire the developer:

With a sub-£10k budget you need a single senior full-stack developer on a fixed-price contract, not an agency.

- Where to find: Contra.com, Lemon.io, or a personal referral

- What to look for: Next.js + Supabase experience, has built SaaS products before

- How to structure it: Fixed scope, fixed price. Pay 30% upfront, 30% at midpoint, 40% on delivery

- Estimated cost for MVP scope: £4,000–6,500

- Timeline: 8–10 weeks with a good developer

What to prepare before hiring (you can do all of this yourself):

- Wireframes — use Figma Community templates (free) or Whimsical

- The full questionnaire written out

- The AI prompt logic — just a detailed system prompt

- A copy doc with all UI text, labels, and error messages

## Phase 3 — Test & Iterate (Weeks 19–26)

Goal: Get 50–100 real paying users. Fix what’s broken. Establish a retention signal. Budget: £500–1,500

What to do:

- Soft launch to a warm audience (build this during Phase 2 — see Marketing section)

- Set up basic analytics: Posthog (free tier) — track where users drop off in onboarding

- Set up a feedback loop: short in-app survey after profile delivery

- Iterate on the AI prompt based on feedback — this is your highest-leverage activity

- Talk to 10 paying users on a call. What did they love? What confused them?

Key metric to watch:

Do users return within 7 days of getting their profile? If >40% do, the core loop is working.

## Phase 4 — V2 Feature Layer (Months 7–12)

Goal: Add the features that turn a profile tool into a daily habit. Budget: £2,000–4,000

- Camera verdict tool — photograph or paste a URL, get a yes/no/how-to-style verdict

- Outfit ideas — curated looks mapped to their profile (manually curated initially, AI-generated later)

- Affiliate shopping links — only introduced once user trust is high

- Native mobile app — wrap the web app or rebuild in React Native

| 03 | MONETISATION |
| --- | --- |

## Model: Freemium Subscription

| Tier | Price | What’s Included |
| --- | --- | --- |
| Free | £0 | Basic body shape quiz + 3 rules. No account required. |
| Core | £8.99/mo or £59/yr | Full deep analysis, style rules, colour palette, saved profile |
| Premium (V2) | £14.99/mo or £99/yr | Everything in Core + camera verdict, outfit ideas, shopping guidance |

## Pricing Rationale

- £8.99/month is below the psychological £10 barrier

- Annual at £59 = £4.92/month — a compelling 45% discount vs monthly

- Comparable apps charge £5–15/month

- A real colour consultation costs £150–300 — this is the affordable, ongoing alternative

- Always surface the annual option first on the pricing page — it improves cash flow and reduces churn

## Revenue Projections (Conservative)

| Month | Paying Users | MRR (Core only) |
| --- | --- | --- |
| Month 3 | 50 | ~£450 |
| Month 6 | 150 | ~£1,350 |
| Month 12 | 400 | ~£3,600 |
| Month 18 | 1,000 | ~£9,000 |

## Break-Even Estimate

At £8.99/month, you break even on a £7,000 build cost at approximately 780 cumulative paid months — roughly 200 users on monthly plans, or sooner with annual subscribers.

| 04 | TESTING STRATEGY |
| --- | --- |

## Pre-Launch Testing (Phase 1)

- Wizard of Oz manual delivery: validates value before any code is written

- 20+ test users, small charge to validate willingness to pay

## MVP Testing (Phase 3)

- Accuracy testing: Send profiles to 10–20 women who have had real colour consultations. Do outputs match?

- Usability testing: Watch 5 users go through onboarding on a Zoom call. Don’t help them. Note where they hesitate.

- A/B test: Two versions of the free-to-paid CTA — urgency vs value framing

- Retention signal: If >40% of users return within 7 days, the core loop is working

## Ongoing Metrics

| What to Measure | How | Target |
| --- | --- | --- |
| Onboarding drop-off | Posthog funnel | < 30% abandon rate |
| Free → Paid conversion | Stripe + Posthog | > 8% of free users |
| 7-day retention | Posthog | > 40% |
| Monthly churn | Stripe | < 5% |
| NPS | In-app survey | > 50 |

| 05 | BRANDING |
| --- | --- |

## Naming Criteria

The name should feel: intelligent, feminine without being girlish, confident, modern. It should work as a domain and App Store listing. Avoid generic words like ‘style’, ‘chic’, ‘glam’.

## Name Directions to Explore

| Direction | Examples |
| --- | --- |
| Your own lens / POV | Mirrored, Clarity, Candour |
| The analysis metaphor | Prism, Spectrum, Facet |
| The transformation | Refine, Edited, Curated |
| Invented / ownable | Lumé, Forma, Silhouette AI |

Run shortlisted names through Namecheap for domain availability and the App Store for conflicts before committing.

## Visual Identity Direction

Given the positioning (intelligent, personalised, not trend-led), the brand should feel:

- Clean and considered — not playful, not luxury-aspirational

- Warm neutrals — off-white, warm stone, deep charcoal, one accent (dusty rose or sage)

- Typography-led — strong serif for headlines (Playfair Display, Cormorant), clean sans-serif for UI (Inter, DM Sans)

- No stock photography of models — use abstract colour swatches, fabric textures, illustration

## How to Get Branding Done on Budget

| Option | Cost | Approach |
| --- | --- | --- |
| Option A | £300–600 | Hire a brand designer on Contra or 99designs for logo + colour palette + type system |
| Option B | Free | Use Looka or Canva Brand Kit to generate a starting point, then refine manually |
| What you actually need at launch | — | Logo (SVG), colour palette (5 colours), 2 typefaces, favicon |

| 06 | EARLY STAGE MARKETING |
| --- | --- |

Detailed marketing plan comes later. These are the channels to activate during build, before launch.

## Pre-Launch (During Phase 2)

- Build in public on TikTok/Instagram Reels — document the journey of building an AI stylist app. You don’t need a big following; you need a real story.

- Reddit seeding — r/femalefashionadvice, r/coloranalysis, r/capsulewardrobe. Participate genuinely. Don’t spam links.

- Waitlist page — simple one-page site (Carrd, £19/year) collecting emails from day one. Offer early access or a free profile to waitlist members.

- Pinterest — highly indexed, style-adjacent audience, low competition for organic reach

## Launch

- Email your waitlist with a personal founder note

- Post a ‘I built this’ thread on Reddit and X/Twitter

- Reach out to 5–10 style/colour analysis micro-influencers (10k–100k followers) for honest reviews — offer free Premium access, no payment required

## Longer Term (Not Needed Yet)

- SEO content (colour analysis guides, body shape guides) — high search volume, low competition

- Affiliate programme for influencers

- Paid social — only once you have a proven conversion funnel

| 07 | BUDGET SUMMARY |
| --- | --- |

| Phase | Activity | Cost |
| --- | --- | --- |
| Phase 1 | Validation (Tally form, manual delivery, test users) | £0–200 |
| Phase 2 | MVP development (fixed-price contractor) | £4,000–6,500 |
| Phase 2 | Branding (logo, palette, type) | £300–600 |
| Phase 2 | Wireframing tools, domain, hosting setup | £100–200 |
| Phase 3 | Testing, iteration, analytics tools | £200–500 |
| Phase 3 | Pre-launch marketing (waitlist page, small ads) | £200–500 |
| TOTAL |  | £5,000–8,500 |

This fits within your £10k budget with £1,500–5,000 in reserve — which you’ll need for unexpected dev work, fixes, and early marketing.

| 08 | KEY DECISIONS & RISKS |
| --- | --- |

## Key Decisions

| Decision | Recommendation |
| --- | --- |
| Platform | Web app first. Wrap to native when revenue justifies it. |
| Build approach | Fixed-price single developer. Not an agency. |
| AI approach | Questionnaire → GPT-4o prompt → profile output. No computer vision in V1. |
| Monetisation | Freemium. Annual-first pricing. No ads. |
| Branding | Commission a focused brand identity before launch. Don’t skip this. |

## Key Risks

| Risk | Mitigation |
| --- | --- |
| AI outputs are inaccurate or generic | Validate with real colour-analysis clients before launch. Prompt engineering is your IP. |
| Low conversion from free to paid | Run Phase 1 Wizard of Oz first — validates willingness to pay before any build cost. |
| Developer goes over budget or timeline | Fixed-price contract with milestone payments. Detailed scope doc before signing. |
| No audience to launch to | Start building in public and collecting waitlist emails on day one of Phase 2. |

NEXT STEPS

In order of priority:

- This week: Run the Phase 1 Wizard of Oz test. Write the questionnaire. Write the AI prompt. Get 20 women to complete it for £5–10 each.

- Week 2–3: Analyse results. Refine the prompt. Decide if the output is good enough to build on.

- Week 3–4: Name and brand direction. Register domain. Set up waitlist page.

- Week 4–6: Write the full product brief, wireframes, and developer scope document.

- Week 6: Hire developer. Begin Phase 2 build.

Return to this document whenever a new idea enters the conversation. If it does not serve the woman who wants to understand and act on what suits her — it waits.